DevOps Project

CI/CD Pipeline for an Agricultural Market Price Tracker

Task 01: Problem Definition and Scope

| Name: Aditi Gawari |  |
| --- | --- |
| Branch: CMPN | Division: A |
| Roll No: 23102A0025 | Batch: 1 |

- Problem Statement

Farmers, traders and buyers in local agricultural markets (mandis) currently rely on word of-mouth, phone calls, or a physical visit to the market yard to find out the day's price for a commodity. Prices for the same crop can vary 15–40% between nearby mandis on the same day, but there is no single, low-friction place where a farmer can check current and historical prices, compare markets, and get warned when a price moves sharply before deciding where and when to sell.

The Agricultural Market Price Tracker (AMPT) is a web application that lets authorized users record daily commodity price data for a market, and lets any user search, view, and drill into that data through a dashboard with summary indicators and alerts for unusual price movements.

- Target Users

| User type | Need |
| --- | --- |
| Farmer/seller | Check today's price and recent trend before choosing where to sell. |
| Trader/commission agent | Enter daily arrival & price data for their market; compare markets. |
| Mandi/market official | Publish official price data quickly; see exceptions needing review. |
| Consumer/buyer | Look up retail-relevant wholesale price trends. |
| Government/Agri Department | Monitor price volatility across markets. |

- Existing Pain Points

1. Price discovery depends on informal networks — asymmetric information favors middlemen.

2. Manual, paper-based price recording at mandis; no searchable digital record. 3. No easy way to compare the same commodity across multiple markets.

4. No alerting when a price spikes or crashes — farmers find out too late.

5. Historical trend data, where it exists, is siloed in spreadsheets or PDFs.

- Stakeholders

- Primary users: Farmers, traders/commission agents, mandi data-entry officials.

- Secondary users: Consumers, agri-department analysts

- Project stakeholders (for this academic/DevOps exercise): Developer (you), course evaluator/instructor (acceptance of deliverables), "product owner" role (played by the developer to prioritize backlog)

- Operations stakeholder: Whoever runs the Jenkins/Docker/Ansible pipeline in later tasks (same person, wearing a DevOps hat)

- Objectives

1. Give any user a searchable, up-to-date view of commodity prices by market and date.

2. Let authorized users enter/update price and arrival-quantity data for a market-day. 3. Surface at-a-glance summary indicators (e.g., today's average price, % change vs previous day, number of markets reporting).

4. Allow drill-down from a summary indicator into the underlying records.

5. Flag exceptions/alerts automatically (e.g., price change beyond a threshold, missing data for a market that usually reports).

6. Demonstrate a complete, automated DevOps pipeline (Git → CI → test → containerize → provision → deploy) around this application

- Constraints

- Academic/solo-project constraints: single developer, limited timeline, local or low cost infrastructure (local Jenkins, Docker Desktop/local registry, Vagrant/local VM or containers for Ansible/Puppet targets — not a paid cloud requirement).

- Technical constraints: must run on a conventional Java or similar stack deployable to Tomcat/Nginx (per Task 3), fronted by a relational or lightweight database.

- Data constraint: no live government market-price API is assumed available by default; MVP uses manually entered / seeded data (an optional stretch goal can wire in a public data source later).

- Time-boxing constraint: MVP is deliberately frozen at 15 build tasks (Section 8) to keep scope demonstrable within the project timeline.

- Measurable Success Criteria

| Criterion | Target |
| --- | --- |
| - Core user journeys implemented | 5 of 5 (entry, dashboard, summary, drill-down, alerts) |
| - Automated Selenium tests | 3–5 critical journeys, passing in CI |
| - CI build | Every commit to develop / main triggers a Jenkins build automatically |
| - Deployment automation | One-command / one-pipeline deploy to a container, no manual server steps |
| - Provisioning idempotency | Second Ansible/Puppet run reports zero changes |
| - Rollback | Documented rollback to previous release succeeds in a test run |
| - Search/dashboard responsiveness | Search result or dashboard load in local testing < 2s with seed data |
| - Alert Accuracy | 100% of seeded "spike/crash" test records correctly flagged |

- Frozen MVP Scope

Foundation

1. Define data model: Market , Commodity , PriceRecord (date, market, commodity, min/max/modal price, arrival qty), User / Role

2. Set up project skeleton, build tool config, and local DB schema/migration

Data/Event Entry

3. Price-entry form (create) with server-side validation

4. Edit/correct an existing price record (update)

5. Basic role check: only authorized roles can enter/edit data

Searchable Dashboard

6. Search API + UI: filter by market, commodity, date range

7. Paginated results list with sort (by date/price)

Summary Indicators

8. Compute today's average/modal price per commodity

9. Compute % change vs previous reporting day

10. Dashboard widget row showing the above indicator

Status Drill-Down

11. Click-through from a summary indicator to its underlying record list

12. Single-record detail view (full history for one market+commodity)

Alert / Exception View

13. Rule: flag a record when price change exceeds a configurable % threshold 14. Rule: flag a market as "missing today's data" if no record by a cutoff 15. Alerts/exceptions list view, separate from the main dashboard.

- Out of Scope for MVP (Future Enchancements)

- Live integration with a government/public market-price data feed

- SMS/WhatsApp push alerts (in-app alert view only for MVP)

- Multi-language UI

- Mobile app (responsive web only)

- Role-based analytics dashboards for government stakeholders